0. The shape being deployed, and why this one

1. Before you touch the Azure portal: five things that must exist

2. The Azure resources that get created

3. Stage 1 — create the resource group and the VM

4. Stage 2 — make the address real

5. Stage 3 — get on the server and install Docker

6. Stage 4 — put the code on the server

7. Stage 5 — write the server's own environment file

8. Stage 6 — first boot

9. Stage 7 — turn on HTTPS

10. Stage 8 — the first accounts, in the only order that works

11. Stage 9 — backups, and the only kind of backup worth having

12. Stage 10 — shipping an update, and going back

13. Stage 11 — watching it

14. What this deployment does not do

Appendix A — the boot gates you will actually hit

Appendix B — every hostname and name this plan uses

# Deploying Unmask on Microsoft Azure

A step-by-step brief, built from PLAN\DEPLOYMENT-AZURE.md. Every command below is the whole command, and every step says where it is typed: your laptop, the Azure portal, or the server (an SSH window).

# What is in this brief

Written 2026-09-27, against main at commit b4c40c0 plus the uncommitted edits sitting in this working tree — the production boot gates in api\src\config.js, the photo-store seam and its Cloudflare R2 driver, the backup and restore scripts, the signup screen, and this PLAN\ folder. That distinction matters at stage 6: a server that clones this repository gets the commit, not those edits, until somebody commits and pushes them. This is an operations plan, not a specification: it does not change what the product promises (that stays in PLAN\DOCUMENT\), it says where each piece runs, in what order to build it, and what to press to prove each step worked.

This brief is generated from `PLAN\DEPLOYMENT-AZURE.md`. That file is the one to edit — change it and rebuild this document, rather than typing corrections into Word, because the next rebuild would overwrite them.

Everything below is written to be typed by somebody who did not build the site. Each step says where it is typed — your laptop, the Azure portal, or the server (an SSH window) — and every command is the whole command, not an abbreviation of one.

# 0. The shape being deployed, and why this one

students' browsers

|  https://<your-hostname>            (443, TLS, Let's Encrypt)

v

+--------------------------- Azure VM, Ubuntu 24.04, South Africa North ------------------+

|  Caddy (container, port 443 + 80 public)                                               |

|        |  reverse_proxy on the compose network                                         |

|        v                                                                               |

|  api  (container: the built site + the Express API + the chat socket, port 4100         |

|        |         published on 127.0.0.1 only)                                          |

|        |  mongodb://user:pass@mongo:27017                                              |

|        v                                                                               |

|  mongo (container, mongo:7, NO published port at all)                                  |

|                                                                                        |

|  volumes:  unmask-prod_unmask-mongo-data    (the database)                             |

|            unmask-prod_unmask-photos        (photos while PHOTO_STORE=disk; a          |

|                                          bucket holds them when it says r2)            |

+----------------------|-------------------------------------------------------------------+

|  nightly: npm run backup -> /var/backups/unmask -> azcopy

v

Azure Blob storage container "unmask-backups"   (off-disk copies)

Why a virtual machine and the shipped compose file. The repository already contains deploy\docker-compose.prod.yml, deploy\Dockerfile and deploy\Caddyfile, and all three were rehearsed together (README, stage 9d-5). They assume exactly three things: a server with Docker, a domain that resolves to it, and a proxy that terminates TLS. That is a VM.

Why not Azure App Service or Azure Container Apps. Both are good products, and both share one property that decides where your files go: the container's own filesystem is temporary, and is replaced on the next deploy.

Profile photos are written either to a directory (PHOTO_DIR=./storage/photos, the disk driver) or to a private bucket (PHOTO_STORE=r2, the second driver). Both sit behind one seam — api\src\services\photos.js calls save/read/unlink/sniff and knows nothing about which — and there is no Azure Blob adapter. So on App Service or Container Apps the answer is PHOTO_STORE=r2, which takes the container's temporary filesystem out of the picture entirely; PHOTO_DIR simply goes unused, where the disk driver would have needed an Azure Files share mounted at exactly that path or lost every photo on the next deploy.

deploy\docker-compose.prod.yml builds the site into the API image and serves it from the same process (SERVE_WEB=1). That is what keeps the session cookie first-party and the WebSocket on the same origin. Splitting it into a static web app plus an API would mean two origins, and WEB_ORIGIN — which is also the socket's handshake allowlist — would then have to carry both. The rule is one origin, not one VM: anything that serves the built site and the API from the same address satisfies it.

A managed MongoDB that insists on TLS is fine: MONGO_URL is pasted as the provider prints it, mongodb+srv://… included, and nothing else in the build changes. The plain mongodb://user:pass@mongo:27017 in the compose file is what the optional local-db profile uses inside a private Docker network, not a ceiling on the product. The one requirement is that the string names a database, because the backup tool reads its collection counts and its manifest name out of that.

Those were all real constraints when this plan was first written, and two of the three are now gone. What is left is that none of them is needed to serve a few thousand students. The right time to move off a VM is when the first real limit bites, and the README already names which limit that is likely to be (NFR-1.3, 2,000 concurrent students, has never been load-tested; the chat socket lives inside the API process, so one process is one unit of scaling).

The other route, and what it trades. PLAN\DEPLOY-RENDER.md is the same product on a host that deploys from git — Atlas for the database, a Cloudflare R2 bucket for the photos, and still one process serving the site and the API on one origin, because that half is not optional. It removes most of stages 2 to 5 of this document: no VM, no Docker, no SSH, no Caddyfile, and TLS the host renews. What it gives up is the thing this document keeps coming back to. On a VM you know where every byte is and you can carry the disk into another machine; on a hosted tier you accept a network allow list you cannot narrow without paying for a dedicated outbound IP, a database free tier capped at 512 MB with backups you take by hand, an instance that sleeps after 15 idle minutes and drops every open chat socket when it does, and no journalctl to read when something goes wrong at 9pm. For a pilot at one campus those are reasonable terms; for the version a college signs on to, this document's shape is the one to grow into.

What this shape costs in availability: one VM means one machine. If it is rebooted, the site is down for the ~10 seconds it takes the containers to come back. If the disk is destroyed, you are restoring from Blob. That is stated again in stage 13.

# 1. Before you touch the Azure portal: five things that must exist

| # | Thing | What it is | Why the site cannot start without it |
| --- | --- | --- | --- |
| 1 | An Azure subscription that can create a VM | A Pay-As-You-Go subscription, a Visual Studio (student) subscription, or an institution's subscription | Everything in stage 3 |
| 2 | A domain name you control the DNS for | e.g. unmask.app, getunmask.co.za, or a subdomain of a college domain. You need to be able to add an A record | TLS certificates are issued to a hostname. No DNS, no HTTPS, and no login: the session cookie is marked Secure, so over plain http every login looks like a wrong password (PUBLIC_APP_URL is a boot gate) |
| 3 | A mail sender that gives SMTP username + password + port 587 | Recommended: Azure Communication Services → Email, with SMTP authentication enabled on the resource (this is a setting, not automatic). Any other relay works too — Brevo, Mailgun, Amazon SES, your host's relay | Registration ends in an emailed six-digit confirmation code. SMTP_HOST empty in production is gate P4 and the API refuses to boot. It cannot be skipped on a server, which is deliberate |
| 4 | SPF and DKIM for the mail sender, published in that domain's DNS | ACS gives you two records to add after you verify the domain | Without them the confirmation emails land in spam, and a student who never sees the code never signs in — the failure looks like a broken site, not a broken mailbox |
| 5 | Secrets you never commit — four, or five if the photos go in a bucket | MONGO_PASSWORD, SESSION_SECRET, the SMTP password and the SSH key are yours to generate; R2_SECRET_ACCESS_KEY is generated for you by Cloudflare when the R2 API token is created. That one, with its Access Key ID, is the whole bucket's access control — it can read, write and delete every object in it, a student's face included — so both go in deploy\prod.env and nowhere else, and never in the site's code, where a browser could read them | SESSION_SECRET signs every login cookie. A 64-hex string is generated on your laptop with: node -e "console.log(require('crypto').randomBytes(32).toString('hex'))" |

One thing to know and one thing to do before stage 3:

Where the code comes from. Measured 2026-09-27, not assumed: C:\Users\hp\Desktop\UNMASK is a git repository with three commits, its remote origin is https://github.com/Jabulani637/UNMASK, and local main is level with origin/main (0 ahead, 0 behind). The code is already on GitHub. An anonymous request to that URL returns 200 while the same request for a name that does not exist returns 404, so the repository is public — anyone can read it.

What that exposes was checked file by file, not assumed: 152 files are tracked, and the only credential-shaped ones are .env.example and deploy\prod.env.example, which hold no values. No .env, no storage\, no outbox\, no backups\ is in the history — .gitignore excludes them and .dockerignore keeps them out of the image as well. What is readable is the code, the PLAN\ documents and the deploy\ files.

This is good news for stage 6: git clone on the server works right now, with no new setup, and git pull --ff-only in stage 10 is the whole update.

If you would rather it were private: the repository page → Settings → General → Danger Zone → Change repository visibility → Private. Say the word before you do it if anything else already reads from the public URL, and note that making it private does not un-cache what was readable while it was public — which is exactly why no real secret may ever be committed here.

A clone is a snapshot of what is committed. This working tree has edits that are not committed (the boot gates, the photo-store seam, the backup scripts, the signup screen, this PLAN\ folder), so a server that clones today gets the three commits and none of those. Before stage 6, run git -C C:\Users\hp\Desktop\UNMASK status -s and read the list: everything in it is something the server will not have. Commit and push, then the clone and the later git pull --ff-only say the same thing as this laptop.

POPIA, which is a legal step and not a code step. The product already gives you the mechanisms — a data access export (/account → Download everything we hold about you), a deletion that takes the whole account, a staff queue with a decision note, and a /privacy page that names the processing. What it cannot do for you is register an information officer with the Information Regulator, decide the lawful ground for processing students' personal information, or get the college's permission to let its students use the site. Do those three before you tell a class the address exists.

# 2. The Azure resources that get created

Resource group: unmask-prod (one group for everything, so "delete this project" is one button and one invoice line). Region: South Africa North (Johannesburg) — it is the closest Azure region to the students, and Cape Town to Johannesburg round-trips in the tens of milliseconds.

| Resource | Name to use | Size / setting | Rough cost (check the Azure pricing calculator — these move) |
| --- | --- | --- | --- |
| Virtual machine (Linux) | unmask-prod-vm | Ubuntu 24.04 LTS, Standard_D2ads_v5 (2 vCPU, 8 GiB) | ~R1,100–1,400 / month, running 24/7 |
| OS disk | (managed) | 64 GiB Premium SSD v2 or Standard SSD | ~R150–350 / month |
| Public IP address | unmask-prod-ip | Static allocation | ~R15 / month |
| Network security group | unmask-prod-nsg | 443 + 80 open; 22 restricted to your own address | included |
| Storage account + container | unmaskbackup / unmask-backups | Blob, LRS, with a 35-day delete-lock or lifecycle rule | ~R30–100 / month at a few GB |
| Communication Services resource | unmask-mail | Email, SMTP auth enabled, verified domain | first 100 recipients/day are on the free grant |
| Azure Monitor (optional) | availability test on /api/health | 5-minute pings | ~R0–50 / month |

Total for a live site on one machine: roughly R1,400–R2,000 a month, and it is dominated by the VM. A Standard_B2ms (burstable, ~R500) will run the pilot honestly but shares CPU credits: a busy evening of matching and chat can exhaust them and the whole site slows down. Start on D2ads_v5; the size can be changed in the portal in five minutes with one reboot.

# 3. Stage 1 — create the resource group and the VM

Where: the Azure portal (portal.azure.com).

1. Search for Resource groups → Create.

- Subscription: yours. Resource group: unmask-prod. Region: South Africa North. Create.

2. Search for Virtual machines → Create → Azure virtual machine.

- Basics

- Resource group: unmask-prod.

- Virtual machine name: unmask-prod-vm. Region: South Africa North.

Availability options: No infrastructure redundancy required (one VM; a availability set buys nothing here and costs a second machine).

Image: Ubuntu Server 24.04 LTS – x86_64 (click the list and type 24.04; the publisher is Canonical).

- Size: Standard_D2ads_v5.

- Authentication type: SSH public key. Username: unmaskadmin.

- SSH public key source: Generate new key pair, key name unmask-prod, type RSA 2048.

Click "Download private key and create resource" and put the .pem file somewhere you will find it again. This is the key that opens the server; there is no second copy and no reset.

Inbound port rules: Allow selected ports → tick HTTPS (443) and SSH (22). Do not tick HTTP (80) here; you add it in stage 4 with a comment that says why it is only there to redirect.

Disks: leave the OS disk as it is offered (Premium SSD v2 64 GiB is fine). Do not add a data disk: the database and the photos live in Docker volumes on the OS disk, and a second disk is one more thing to get mounted wrong on the day it matters.

Networking: the new VNet/subnet defaults are fine. Public inbound NIC: the default public IP — you make it static in stage 4.

Management: tick Boot diagnostic (storage account: create a new one; it is the thing you look at when the VM will not boot and you cannot SSH in).

- Review + create → validation passes → Create. The first create can take ~5 minutes.

Prove it worked: the VM's overview page shows a Running status and a public IP address. Write that IP down.

# 4. Stage 2 — make the address real

Where: the Azure portal, then your domain registrar.

On the VM page, click the public IP link → set Assignment to Static → Save. (A dynamic IP can change when the VM is stopped, and then your DNS record is pointing at somebody else's machine.)

Optional but useful: on the same page set a DNS name label such as unmask-prod-abc123. You get unmask-prod-abc123.southafrica.cloudapp.azure.com. It is not the address students type; it is the one you use to get a certificate before the domain is pointed, or to test if DNS is being slow.

Open port 80, so Let's Encrypt can answer its http challenge and so plain http:// reaches Caddy's redirect: Virtual machine → Networking → Create inbound port rule → Name allow-http, Service HTTP, Destination port 80, Priority 310, Action Allow.

Lock SSH to your own address (this is the single most valuable thing on this page — an open port 22 on the public internet gets brute-forced within hours): Networking → the SSH (22) rule → Source = IP addresses → type your current public IPv4 address (search "what is my ip"). Save.

If your connection is on mobile and your address changes, you will occasionally be locked out. That is the cost; the fix is to edit this rule from the Azure portal's Run command (below) rather than to open 22 to the world.

DNS at your registrar: add an A record for the hostname students will type — @ if the bare domain, or app for app.yourdomain.com — pointing at the static IP from step 1. TTL 300.

Prove it worked: from your laptop's PowerShell

nslookup app.yourdomain.com <the-static-IP>

nslookup app.yourdomain.com

The first always answers (it asks that IP directly). The second answers only once the public DNS has caught up — that can be minutes, occasionally a few hours. Do not continue to stage 7 until the second one prints your IP.

# 5. Stage 3 — get on the server and install Docker

Where: your laptop's PowerShell. Windows 10 and 11 ship an OpenSSH client, so this works with no install.

cd $env:USERPROFILE\Downloads

# If the .pem is readable by everybody, OpenSSH refuses it. This fixes that.

icacls .\unmask-prod.pem /inheritance:r /grant:r "$($env:USERNAME):(R)"

ssh -i .\unmask-prod.pem unmaskadmin@<the-static-IP>

You are now typing on the server. Everything in the remaining stages is typed there unless a step says your laptop.

# 1. Get the updates that are two months old on a fresh image.

sudo apt update && sudo apt -y upgrade

# 2. Docker (engine + the compose v2 plugin). This is Docker's own documented install

#    script; it takes a minute and it is idempotent, so running it twice is harmless.

curl -fsSL https://get.docker.com | sudo sh

# 3. Let the deploy user run docker without sudo on every command below.

sudo usermod -aG docker $USER

newgrp docker      # applies the group without logging out; run it or close and reopen SSH

# 4. git, plus Node and npm on the HOST because the ops scripts (`npm run backup`,

#    `npm run restore`, `scripts/staff.js` when it is not run in the container) run there.

sudo apt -y install git nodejs npm

# AzCopy is not an apt package. Microsoft ships it as a tarball; the current link and the

# install steps are on the page below, and `aka.ms/downloadazcopy` is the short form of it.

#   https://learn.microsoft.com/en-us/azure/storage/common/storage-use-azcopy-v10

curl -L -o azcopy.tar.gz https://aka.ms/downloadazcopy-v10-linux

tar -xzf azcopy.tar.gz --strip-components=1

sudo cp ./azcopy /usr/local/bin/azcopy && sudo chmod 755 /usr/local/bin/azcopy

azcopy --version

Prove it worked

docker --version && docker compose version && node --version && azcopy --version

docker run --rm hello-world

node --version on Ubuntu 24.04 gives Node 18, which is fine for the four scripts in api\scripts\ (backup, restore, staff, migrate) — they use no new syntax. The site itself does not run on this Node: it runs inside the container, which is built on node:24-alpine by deploy\Dockerfile. Do not "upgrade Node" on the host expecting it to change the site.

# 6. Stage 4 — put the code on the server

Where: the server.

Option A — clone the repository that already exists (recommended; it is public, so this needs no credentials on the server, and every later update is one git pull):

sudo mkdir -p /opt/unmask && sudo chown $USER /opt/unmask && cd /opt/unmask

git clone https://github.com/Jabulani637/UNMASK .

If you made the repository private in stage 1, clone with a GitHub fine-grained personal access token that has read-only access to that one repository (https://x-access-token:<token>@github.com/Jabulani637/UNMASK), or add the server's own SSH key to it. A deploy key is the narrower answer: read-only, one repository, and revocable without touching your account.

Option B — copy the folder from your laptop (PowerShell, nothing on the server):

scp -i .\unmask-prod.pem -r C:\Users\hp\Desktop\UNMASK `

unmaskadmin@<the-static-IP>:/home/unmaskadmin/unmask

ssh -i .\unmask-prod.pem unmaskadmin@<the-static-IP>

mv ~/unmask /opt/unmask 2>/dev/null || sudo mv ~/unmask /opt/unmask && sudo chown -R $USER /opt/unmask

Either way, check the two things the whole deployment depends on:

cd /opt/unmask

git log --oneline -1                 # which commit is this

ls deploy                            # Caddyfile  Dockerfile  docker-compose.prod.yml  nginx.unmask.conf  prod.env.example

grep -c . .env 2>/dev/null && echo "STOP: a .env reached the server"

The last line should print nothing. The root .env on your laptop holds development secrets and must not be on a server — it would be read by the ops scripts before the environment you set by hand (see stage 10).

# 7. Stage 5 — write the server's own environment file

Where: the server. There is exactly one new file, and it is the only file on this machine that holds the database password and the cookie-signing key.

cd /opt/unmask

cp deploy/prod.env.example deploy/prod.env

nano deploy/prod.env        # paste the values below, then Ctrl-O, Enter, Ctrl-X

Fill it in like this — these are all the keys it has, and docker compose refuses to start if a :? one is blank:

# ---- the database ----

# Either a hosted cluster, exactly as its console prints it:

#   mongodb+srv://<user>:<password>@<cluster>.<id>.mongodb.net/unmask?retryWrites=true&w=majority

# or the container this file can start, which needs `--profile local-db`:

#   mongodb://unmask:<password>@mongo:27017/unmask?authSource=admin

MONGO_URL=

# Read only by that local-db container, which creates the account on its very first start

# and cannot be told a different one afterwards. With a hosted database, unread.

MONGO_USER=unmask

MONGO_PASSWORD=<the strong password you generated in stage 1.5>

# ---- the profile photos ----

# `r2` keeps the bytes off this server; `disk` writes them into the mounted volume

# under api/storage/photos. Anything else is refused at boot.

PHOTO_STORE=r2

# Read only when PHOTO_STORE=r2. R2 prints this address with the bucket's name on the

# end of it (Settings tab of the bucket → S3 API); paste the whole string, the API splits

# the name off. R2_ACCOUNT_ID on its own also builds the endpoint.

R2_ENDPOINT=https://<account-id>.r2.cloudflarestorage.com

R2_BUCKET=<the bucket's exact name; connect no custom domain to it, or its pictures get a public URL>

R2_ACCESS_KEY_ID=<the R2 API token's Access Key ID>

R2_SECRET_ACCESS_KEY=<its Secret Access Key. This file only — never the site's code>

R2_TIMEOUT_MS=8000

# ---- the site, the session and the mail ----

PUBLIC_APP_URL=https://app.yourdomain.com

API_HOST_PORT=4100

SESSION_SECRET=<64 hex characters from stage 1.5>

SMTP_HOST=<your SMTP server, e.g. <resource-name>.smtp.azurecomm.net>

SMTP_PORT=587

SMTP_USER=<an ACS connection string or the SMTP username>

SMTP_PASSWORD=<the SMTP password>

MAIL_FROM=Unmask <no-reply@app.yourdomain.com>

| Key | What breaks if it is wrong | Where that is enforced |
| --- | --- | --- |
| PUBLIC_APP_URL | Must start with https:// and be exactly the address students type. It also becomes WEB_ORIGIN, which is both the browser allowlist and the chat socket's handshake allowlist — so if it is wrong, students load the page, sign in fine, and the "Live" badge on a chat never turns green | gate P1 + api\src\realtime.js, and a test asserts the two policies are not equal |
| MONGO_URL | This is the one line that decides whether the site's data lives on this server or somewhere else — nothing else in the build distinguishes a hosted database from the container. It has to name a database (/unmask), not just a server, because the backup tool reads that name out of the string and writes it in the manifest. And with a hosted cluster, this server's address has to be on the provider's network allow list or every request times out | gate (empty is a refusal) + scripts\backupLib.js |
| MONGO_PASSWORD | mongod creates this account on its very first start and will not accept a different one afterwards. Choose it now; changing it later means editing the deployment by hand | mongo container |
| PHOTO_STORE, R2_* | A PHOTO_STORE that is neither disk nor r2 is a refusal, and so is r2 with any of endpoint / bucket / Access Key ID / Secret Access Key blank — a store that quietly fell back to disk would put the pictures back on the machine that was meant to stop holding them. An http:// endpoint is refused on its own: every photo request signs the Secret Access Key into that line, so plain http would send it unencrypted. A complete set that is wrong (a revoked key, a bucket renamed) is not a refusal: it shows on /api/health as photoStore.writable: false with a reason, not as students' blank profiles. The key pair is the whole of the bucket's access control — it belongs in this file and on this server, and never in the site's code, where any browser could read it | gates + api\src\routes\health.js |
| SESSION_SECRET | Under 32 characters the API refuses to boot. Changing it signs every existing student out (annoying, not dangerous) | gate P7 |
| SMTP_* | Empty SMTP_HOST in production is a refusal. A wrong password is not a refusal — it is students who never get their code, so send yourself one | gate P4 |
| MAIL_FROM | Must be a domain you can send from, and must not name a college — this address appears in every email a student receives | your mail provider's SPF check |
| API_HOST_PORT | Leave 4100. Set it to something else only if the machine already runs something on 4100 | compose |

Then make sure only you can read it, and tell git to forget it exists:

chmod 600 deploy/prod.env

git status --short          # must NOT list deploy/prod.env — .gitignore already covers it

Do not add `DEV_AUTO_VERIFY`. It is the development shortcut you may have set to 1 in your laptop's .env so signing up does not need the emailed code. NODE_ENV=production refuses to start the API while it is on — that is one of the ten production-only gates — and on a server nobody has to remember to turn it off because the server never has it.

# 8. Stage 6 — first boot

Where: the server.

cd /opt/unmask

docker compose -f deploy/docker-compose.prod.yml --env-file deploy/prod.env up -d --build

--build compiles the site and the API image on the server the first time; expect 3–6 minutes (it is npm ci twice: once for the web build, once for the API's production dependencies). Then watch it come up:

docker compose -f deploy/docker-compose.prod.yml --env-file deploy/prod.env logs --tail 40 api

curl -i http://127.0.0.1:4100/api/health

What you should see: the API's boot lines, a line saying • Institutions: 2 added to the collection (CPUT, …) — on a brand-new database api\src\index.js writes the starting list on the way up, which is the only way the first account can exist at all, because nobody can register until an institution does — and health answering 200 with {"status":"ok",…}.

If instead the container exits with a wall of text, read it: the fifteen configuration refusals each name one key and one consequence ("… and every login would look like a wrong password"). Fix that key in deploy/prod.env and run the same up -d --build again. The database volume is untouched by a failed boot, so retrying is safe.

docker compose -f deploy/docker-compose.prod.yml --env-file deploy/prod.env ps

Both services should read Up (healthy). Mongo's healthcheck allows a ~40 second grace on a first start; "starting" for a minute is normal, "unhealthy" for five is not.

# 9. Stage 7 — turn on HTTPS

Where: the server. Caddy runs as a third service in the same compose project, so there is nothing to install and no apt repository to trust. Two edits, then one command.

1. Edit deploy/Caddyfile: change the first line to your hostname, and change the proxy target from 127.0.0.1:4100 to api:4100 — because the proxy is now inside the compose network and reaches the API by service name:

cd /opt/unmask

nano deploy/Caddyfile

#   app.yourdomain.com {                     <- was: unmask.example.ac.za {

#           reverse_proxy api:4100 {         <- was: reverse_proxy 127.0.0.1:4100 {

2. Add the proxy service to deploy/docker-compose.prod.yml, beside mongo: and api:, and add its two volumes to the volumes: block at the bottom of the file. The volumes are where the certificate and Caddy's own config live; without them you get a new certificate request on every deploy, and Let's Encrypt rate-limits that within a week.

proxy:

image: caddy:2

container_name: unmask-server-proxy

restart: unless-stopped

init: true

depends_on:

- api

ports:

- "80:80"

- "443:443"

volumes:

- ./deploy/Caddyfile:/etc/caddy/Caddyfile:ro

- unmask-caddy-data:/data

- unmask-caddy-config:/config

volumes:

unmask-mongo-data:

unmask-photos:

unmask-caddy-data:

unmask-caddy-config:

3. Start it:

docker compose -f deploy/docker-compose.prod.yml --env-file deploy/prod.env up -d

docker compose -f deploy/docker-compose.prod.yml logs --tail 30 proxy

Alternative, if you would rather Caddy ran on the host (a machine that already has a web server, or a case where you want one system service for TLS): install Caddy from your Ubuntu image's package, copy deploy/Caddyfile to /etc/caddy/Caddyfile, leave the proxy target as 127.0.0.1:4100 — which is exactly what the shipped file says, and why the API publishes 127.0.0.1:4100 — and then sudo systemctl enable --now caddy && sudo systemctl reload caddy, watching sudo journalctl -u caddy -n 30. Do not run both: two processes cannot bind 443.

Either way, Caddy asks Let's Encrypt for a certificate for the hostname, renews it forever, redirects http→https by itself, and passes Upgrade through without being told — which is why the shipped config is short. Two prerequisites for the certificate, both already done above: the A record must resolve from the public internet to this IP, and port 80 must be open (stage 4.3), because that is how Let's Encrypt proves you own the name.

Prove it worked: from your laptop's PowerShell

curl.exe -I https://app.yourdomain.com/api/health

curl.exe -I http://app.yourdomain.com/

The first must print HTTP/1.1 200 OK (or HTTP/2 200) with Strict-Transport-Security, Content-Security-Policy, X-Content-Type-Options: nosniff, Referrer-Policy and Cache-Control: no-store in the headers. The second must be a 308/301 to https. Strict-Transport-Security is present here and absent on your laptop on purpose: the API only says it when NODE_ENV=production, because promising it over a plain development port makes a browser refuse its own localhost for a month afterwards.

# 10. Stage 8 — the first accounts, in the only order that works

Where: the server, plus a browser.

Register yourself in a browser. Open https://app.yourdomain.com, press Create a profile, and sign up with an address at one of the institutions the first boot wrote in. Check that inbox — the confirmation email is the test of stage 7's SMTP settings, and it must land in the inbox, not in spam. Type the six digits into the sign-up screen, then sign in.

Promote that account to staff. There is no route that does this, on purpose — an admin session that could mint another admin is the shape of every privilege-escalation story this project has read about, so the change needs the database and a keyboard. Run the script inside the API container, which is already on the compose network where mongo resolves and already holds the right MONGO_URL in its environment:

docker exec -it unmask-server-api node scripts/staff.js you@yourinstitution.ac.za

Do not run it from the host with a 127.0.0.1 database URL: the mongo service publishes no port at all, so there is nothing on the host's loopback to connect to. The container's command is node src/index.js, but the whole API folder is in the image, scripts\ included, and its working directory is already /srv/unmask/api. This is the same door to use for migrate-institutions.js (stage 10.4).

The script answers with the address it promoted, and --revoke takes it back off.

Open `/staff` in that browser window. You should see the queue (empty), the tabs, and Institutions — where you add the college whose students you want next, and where the "my institution isn't listed" requests from the sign-up page arrive. A staff member adds an institution there and it appears on the landing page within a minute (that is the 60-second cache on /api/meta) with no redeploy and no restart.

Sign the promoted account out of nothing further and check the four staff decisions work: press Platform numbers (aggregate counts, no student's words among them), and confirm you can suspend and reinstate a test account.

Prove the whole product in five minutes, with one friend or two browser profiles (one normal, one incognito):

| # | Do this | You should see |
| --- | --- | --- |
| 1 | Sign in as A, fill the profile to the completion meter's "ready", save | The institution is read off your address, never a field you pick |
| 2 | Sign in as B, same | A is shown B on /match, with the appearance line and the "after" picks on the card |
| 3 | A presses Start chatting, both send two messages in different windows | The badge says Live, and the other window shows the message without a refresh — that is the WebSocket, and it is the thing a proxy usually breaks |
| 4 | A sends a third message, presses Ask to reveal; B answers yes; A answers yes | /chats/:id/reveal shows name, photo, interests, prompts and the appearance table. Before the second yes, that route answers 403 |
| 5 | B presses Report on the card, then A presses Download everything we hold about you on /account | The report appears on /staff with the evidence copy the server built; the export file contains the sign-in record, the profile, the thread and the report — and the other student is written as (another student) |

If all five work over https:// on the VM, the deployment is real and not a laptop demo.

# 11. Stage 9 — backups, and the only kind of backup worth having

The tool ships in the repository and it was proved on the laptop by restoring it, not by writing it (README, stage 9d-3). On the server it needs three things the API container already knows: the container name to run mongodump inside, a database URL that resolves from inside that container, and a folder that is where the photos volume actually is.

mkdir -p /var/backups/unmask

cd /opt/unmask

MONGO_CONTAINER=unmask-server-mongo \

MONGO_URL="mongodb://unmask:<MONGO_PASSWORD>@mongo:27017/unmask?authSource=admin" \

PHOTO_DIR=/var/lib/docker/volumes/unmask-prod_unmask-photos/_data \

npm run backup -- --to /var/backups/unmask --keep 30

That writes /var/backups/unmask/<stamp>-unmask/ containing archive.gz, photos/ and a manifest.json that counts every collection before anything is compressed.

The same command takes two shapes, because where the photos and the database live is now configuration rather than fate:

Photos in a bucket (PHOTO_STORE=r2): drop the PHOTO_DIR= override entirely. The tool asks the live store for its list and reads each object back — one request per photo, so a few thousand pictures is a few thousand GETs and the run is slower, not skipped — and the manifest records which store the bytes came from, so a restore knows what it is holding.

Database on Atlas: there is no container to run mongodump inside, so MONGODUMP_BIN points at an installed MongoDB Database Tools binary (download them once on the VM, or run the backup from your laptop) and MONGO_URL is the provider's own mongodb+srv://… string. MONGO_CONTAINER and the in-network mongodb://…@mongo:27017 URL above are only for the local-db profile this document assumes.

The hosted spelling of both has been unit-proven offline against a stand-in store and an Atlas-shaped connection string, and never run against a real cluster — check it on the first night, not at the first disaster.

Then copy it off the only disk it exists on. Create a private blob container unmask-backups in the storage account from stage 2, then:

# Once, interactively, to hand azcopy a credential (a SAS token from the portal, or

# "azcopy login" if your account is an Entra ID user on this subscription):

azcopy copy '/var/backups/unmask/*' \

'https://unmaskbackup.blob.core.windows.net/unmask-backups?<SAS-token>' --recursive

# Every night at 02:30 South Africa time, and keep the cron quiet-but-logged:

sudo crontab -e

30 2 * * * cd /opt/unmask && MONGO_CONTAINER=unmask-server-mongo MONGO_URL="mongodb://unmask:CHANGE_ME@mongo:27017/unmask?authSource=admin" PHOTO_DIR=/var/lib/docker/volumes/unmask-prod_unmask-photos/_data npm run backup -- --to /var/backups/unmask --keep 30 >> /var/log/unmask-backup.log 2>&1

15 3 * * * azcopy copy '/var/backups/unmask/*' 'https://unmaskbackup.blob.core.windows.net/unmask-backups?CHANGE_ME' --recursive >> /var/log/unmask-backup.log 2>&1

A backup you have never restored is a file, not a backup. Once a month, prove one:

# Your laptop. Download the newest folder from the blob container first.

cd C:\Users\hp\Desktop\UNMASK

npm run restore -- api\backups\<that-folder> --into unmask_rehearsal

The tool refuses to overwrite the database the backup came from, to run with no --into, to trust a folder it did not write, and to restore bytes that do not match the manifest's hash. Read the counts it prints against the manifest, and then start the API against that rehearsal database locally and sign a demo account in. A restore that has not produced a sign-in is not a restore.

Honesty box, one item. The backup tool and its restore have been run end to end against a real 98-document database on a laptop. The exact command above, on an Azure VM against the production compose stack, has not been run, because this machine has no production stack on it. Run it on the server the day you build it, before any real student exists, and keep the output: the three things most likely to need adjusting are the volume path on the docker group, and whether mongodump/mongorestore are present in the mongo:7 image tag you get. If the tool complains, paste what it said and fix it then rather than assuming the cron line works because it is in a crontab.

# 12. Stage 10 — shipping an update, and going back

Where: the server. There is no CI/CD pipeline wired up — git push will not deploy anything. That is a decision (the README names the missing piece), so deploys are on the box until there is a reason for a pipeline.

cd /opt/unmask

# 0. Take a backup FIRST. A deploy that starts a new container against the same

#    database is the moment a bad migration becomes real data.

MONGO_CONTAINER=unmask-server-mongo MONGO_URL="..." PHOTO_DIR=... npm run backup -- --to /var/backups/unmask --keep 30

# 1. Name the image that is running right now, so you can go back to it.

docker tag unmask-prod-api:latest unmask-prod-api:previous

# 2. Get the new code.

git pull --ff-only

# 3. Rebuild and restart. The database and the photos are in named volumes: they survive.

docker compose -f deploy/docker-compose.prod.yml --env-file deploy/prod.env up -d --build

# 4. If the release ships a migration, run it now, in the API container:

docker exec -it unmask-server-api node scripts/migrate-institutions.js --dry-run

docker exec -it unmask-server-api node scripts/migrate-institutions.js

# 5. Prove it: health, the site, and one live chat between two windows.

curl -i http://127.0.0.1:4100/api/health

docker compose -f deploy/docker-compose.prod.yml logs --tail 30 api

Rollback is the same door, backwards:

docker compose -f deploy/docker-compose.prod.yml --env-file deploy/prod.env \

up -d --no-build --scale api=1            # with image: previous, see below

Concretely: stop the new API, retag, and start again —

docker stop unmask-server-api

docker tag unmask-prod-api:previous unmask-prod-api:latest

docker compose -f deploy/docker-compose.prod.yml --env-file deploy/prod.env up -d --no-build

If the data itself moved (a migration ran), rolling the code back is not enough: restore the stage 9 folder with --into the live name after stopping the API, and say out loud which students' messages are between the migration and the backup.

# 13. Stage 11 — watching it

docker stats --no-stream                                             # is the box out of memory?

docker compose -f deploy/docker-compose.prod.yml logs -f api         # what is it doing now?

docker compose -f deploy/docker-compose.prod.yml logs -f proxy       # TLS and 502s

sudo df -h /var/lib/docker /var/backups                              # a full disk is a dead database

sudo timedatectl                                                     # must be UTC; cron lines assume it

Log size is already capped in the compose file (max-size: 20m, max-file: 5), so docker compose logs cannot eat the disk. /api/health answers 503 while the database is still connecting, which is what you want an availability probe to see.

Set up an Azure Monitor availability test against https://app.yourdomain.com/api/health every 5 minutes with an action group that emails you. It is the only alerting in this deployment: nothing else watches a running server. restart: unless-stopped is the whole of the supervision, and the plan does not pretend otherwise.

# 14. What this deployment does not do

Stated here so nobody discovers them in a bad week:

One VM is one machine. No second copy, no load balancer, no automatic failover. A host reboot is ~10 seconds of unavailability; a destroyed disk is a restore from Blob and whatever messages arrived since 02:30.

No load test has ever been run. The brief's NFR-1.3 (2,000 concurrent students) is unmeasured; the most this build has held is one rehearsal stack and one browser. Expect the first real constraint to be the single API process, because the chat socket lives inside it (NFR-6.1 is deliberately not met — it is what the file-architecture document's separate Python chat service would have bought).

Chat is not end-to-end encrypted. Messages are stored in the database readable by the process that serves them. The protections are the ones in the product: nothing crosses the wire that names anybody, no peer's id is in a payload, and a copy is deleted when its owner deletes their account. If E2EE is a requirement, it is a design stage, not a config flag.

The site knows only that the mail server accepted a message. There is no delivery log, no queue and no retry: a confirmation code, a reset link and the "someone tried to register with your address" warning are each handed to SMTP once. A full mailbox, a hard bounce or a domain whose SPF was never published is invisible here, and it reaches you as a student saying I never got the email. The recovery is the Send another code button on the confirmation step and on the sign-in page, one per address per minute and four per IP per half hour, and nothing else. Password reset itself does ship (/forgot → emailed link → new password, and every other device is signed out) — what does not ship is any way to know the email went nowhere.

The rate limits are per IP address. Behind a college NAT — which is exactly what a residence hall's wifi is — every student arrives as one address, and the wrong TRUST_PROXY_HOPS can either lock a whole building out of logging in or hand a guesser a fresh budget per forged header. The setting is 1 in the compose file because there is a proxy in front; if you ever take the proxy away, that number has to change with it.

No WAF, no fail2ban, no geo-blocking. The defences are the application's: eight wrong passwords lock an account, the login limiter is salted-fingerprint logged, operator-injection bodies are refused, Mongo publishes no port, and the only public ports are 443, 80 and a locked-down 22.

Nobody has read this site aloud. Accessibility is measured (contrast, focus rings, target sizes, headings, landmarks — npm run a11y plus a live browser sweep), and how the reveal announcement sounds in a screen reader is still manual review.

A staff account cannot be made by a staff account. That is a security decision, not an oversight, so "onboard a second reviewer" always means a keyboard and this plan's stage 8.2.

# Appendix A — the boot gates you will actually hit

api\src\config.js refuses to start a production API on eighteen conditions, ten of them production-only. Each one names the key to edit and what goes wrong without it — and where there is no file to edit, which is true of any host that deploys from git, the same sentences say to set those keys as that host's environment variables instead. The ones that catch people on a first deploy:

| Symptom on docker compose logs api | Key | Why it is a gate |
| --- | --- | --- |
| "…every login would look like a wrong password" | PUBLIC_APP_URL starts with http:// | The session cookie is Secure |
| "…chat is silently dead and nothing else looks broken" | WEB_ORIGIN (from PUBLIC_APP_URL) does not contain the address students type | The same list is the socket's handshake allowlist |
| "no SMTP" | SMTP_HOST empty | A confirmation code that goes nowhere means nobody finishes signing up, quietly |
| "the template database password still in place" | MONGO_PASSWORD left as change-me-local-only | It is the first thing a scanner tries |
| "DEV_AUTO_VERIFY on" | that key present | A shortcut through the mailbox must not reach a server |
| "the choices are \"disk\" … or \"r2\"" | a typo in PHOTO_STORE | A store that silently fell back to disk would put the pictures back on the machine that was meant to stop holding them |
| "PHOTO_STORE=r2 but … are missing" | R2_ENDPOINT (or R2_ACCOUNT_ID), R2_BUCKET, R2_ACCESS_KEY_ID or R2_SECRET_ACCESS_KEY | Every upload and every photo read would fail after the site looked healthy |
| R2_ENDPOINT is "http://…" | that key | Every photo request signs the Secret Access Key into that line, so it must not cross an unencrypted one |
| "No .env at … and the environment has no MONGO_URL or SESSION_SECRET either" | those two | Nothing can be read and nothing can be signed. On a laptop, copy .env.example; on a hosted service, set them in its dashboard |

# Appendix B — every hostname and name this plan uses

| Placeholder | Replace with | Appears in |
| --- | --- | --- |
| app.yourdomain.com | your hostname | DNS A record, PUBLIC_APP_URL, MAIL_FROM, the Caddyfile's first line |
| unmask-prod-vm / -ip / -nsg | the resource names | the portal |
| unmaskadmin | the VM's Linux user | SSH, the volume ownership |
| unmask-server-mongo / unmask-server-api | the container names, fixed in the compose file | docker exec, MONGO_CONTAINER |
| unmask-prod_unmask-mongo-data, unmask-prod_unmask-photos | the named volumes, fixed by name: unmask-prod | backups, PHOTO_DIR |

Never rename the containers or the project by hand once there is data in the volumes: the backup tool, the compose file and this plan all address them by those names, and a volume that no one names any more is still holding all the students.