# Unmask — Project Brief

## One-liner

An anonymity-first matching platform for CPUT students — you get to know someone before you see them.

## Background & problem

Mainstream dating apps are photo-first: users judge a thumbnail in under a second and rarely read a bio. For students specifically, this creates a few recurring problems — profiles full of strangers who aren’t even at the same institution, catfishing with outdated photos, and a format that rewards looks over compatibility. CPUT students currently have no dating platform built specifically for their campus community.

## Objective

Build a working web platform, restricted to verified CPUT students, where users match on stated preferences and interests rather than a photo, chat anonymously first, and only reveal identity (name, optional photo) when both people mutually agree to.

## Target users

- CPUT students, 18+, across all campuses (Bellville, District Six, Cape Town, Mowbray, Wellington, Granger Bay)

- Primarily mobile-first users checking the platform between classes/in res

## Core value proposition

- Compatibility before appearance — matching driven by interests, faculty, campus, and open-ended prompts, not a photo grid.

- Optional, protected photos — a profile photo is never required, and if added, stays technically inaccessible to anyone until both sides consent to reveal.

- One suggestion at a time — no swipe deck; a single curated match reduces decision fatigue and surface-level judgment.

- Mutual, reversible reveal — either person can request a reveal; it only unlocks with both parties’ consent, and a user can withdraw consent before that happens.

## MVP scope (what “done” looks like for v1)

- Student email–verified registration and login

- Profile creation: campus, faculty, year, gender/preference, age, interests, one prompt, optional photo

- One-at-a-time match suggestions based on interest overlap + preference compatibility

- Real-time anonymous chat per match

- Mutual reveal flow (request → both consent → unlock name/photo)

- Basic safety: block, report, and a minimal admin view to act on reports

Explicitly out of scope for v1: video/voice calls, in-person meetup scheduling, payments/premium tiers, native mobile app, third-party social login.

## Tech stack

- Frontend: React, HTML, CSS

- Backend (REST API): Node.js + Express

- Real-time chat: Python + WebSockets (FastAPI), as a separate service

- Database: MongoDB

- Auth: JWT, shared secret between Node API and Python chat service

## Success signals for v1

- A real CPUT student can register, get verified, build a profile, and reach a completed reveal end-to-end without a bug blocking the flow

- Chat messages deliver in near real time

- No path exists in the UI or API where a photo or name is visible before mutual consent (this is the one thing that must never break)

## Known risks

- Student verification: relying on email domain checks alone is weak; a real launch needs a plan for handling edge cases (alumni emails, shared inboxes, etc.).

- Cold start / low liquidity: with no seed user base, early matches may be sparse — worth thinking about a launch strategy (e.g. campus society partnerships) separately from the build itself.

- Moderation at solo-dev scale: without a moderation team, reporting/blocking needs to be simple and the admin view needs to be usable by one person checking it periodically.

- Two backends to keep in sync: Node and Python both touch the same database; schema changes need to be made carefully in both places (see architecture doc, §4).

## Reference documents

- unmask-requirements.md — full functional & non-functional requirements

- unmask-file-architecture-v2.md — codebase structure for this stack

- unmask-work-breakdown.md — solo build roadmap, phased