# Unmask — Work Breakdown (Solo Build Roadmap)

Since this is a solo build, “dividing the work” means sequencing it into phases where each one ends with something runnable — not splitting tasks across people. Each phase builds directly on the last. Time estimates assume part-time solo effort (evenings/weekends); adjust to your actual pace.

## Phase 0 — Setup & foundations

Goal: empty-but-running skeleton of all three services talking to each other.

- ☐ Scaffold client/ (React, Vite or CRA), server/ (Express), chat-service/ (FastAPI)

- ☐ Set up MongoDB (local via Docker, or a free-tier Atlas cluster)

- ☐ Get docker-compose.yml running all four services together

- ☐ Wire up a shared JWT_SECRET between server/ and chat-service/

- ☐ Set up .env.example files for each service

- ☐ Basic CI: lint + run on push (GitHub Actions is fine)

Est. time: 3–5 days Exit criteria: all services boot with docker-compose up, and a “hello world” route responds from both Node and Python.

## Phase 1 — Auth & profile

Goal: a real student can sign up, verify, log in, and build a profile.

- ☐ User model + registration endpoint (Node)

- ☐ Student email verification (send link, confirm, activate account)

- ☐ Login + JWT issuing

- ☐ Profile model (campus, faculty, year, gender, looking-for, age, interests, prompt)

- ☐ Profile creation form (React) — reuse the layout/copy from the HTML prototype you already approved

- ☐ Optional photo upload, stored privately (not on a public path)

- ☐ Profile edit screen

Est. time: 1.5–2 weeks Exit criteria: you can register a real account end-to-end, verify it, and see your saved profile after logging back in.

## Phase 2 — Matching engine

Goal: the app suggests one real match at a time from real registered users.

- ☐ Port the compatibility scoring logic (interests + age + preference match) into matchingEngine.js

- ☐ Match suggestion endpoint — excludes already-matched, blocked, or declined pairs

- ☐ “Show another” / decline handling

- ☐ Match suggestion screen (React) — reuse existing card design

- ☐ Recompute suggestions when a profile is edited

Est. time: 1 week Exit criteria: two real test accounts with overlapping interests get suggested to each other; declining moves to the next candidate.

## Phase 3 — Real-time anonymous chat

Goal: two matched users can message each other live, with identity hidden.

- ☐ Python WebSocket endpoint, authenticated via the shared JWT

- ☐ Connection manager keyed by matchId

- ☐ Message persistence to MongoDB (messages collection)

- ☐ React chat UI + useChatSocket hook, reusing the existing chat bubble design

- ☐ Confirm neither name nor photo is exposed anywhere in the chat payload

Est. time: 1.5–2 weeks (WebSocket + auth handshake is the fiddliest part) Exit criteria: two browser tabs, two different accounts, real-time back-and-forth messages with no lag or polling.

## Phase 4 — Reveal mechanism

Goal: identity unlocks only when both sides agree — and only then.

- ☐ reveals collection + per-user consent flags per match

- ☐ Reveal request endpoint + notification to the other user

- ☐ Reveal unlock logic: only return name/photo once both flags are true

- ☐ Ability to revoke consent before the other side has agreed

- ☐ Reveal UI (reuse existing animated reveal screen)

- ☐ Specifically test: confirm there’s no way — via API, devtools, or otherwise — to see the other person’s identity before mutual consent

Est. time: 1 week Exit criteria: reveal only ever completes with both sides opted in; a solo consent never leaks data (this is the one thing worth being paranoid about).

## Phase 5 — Safety & moderation

Goal: basic abuse handling exists before real users touch it.

- ☐ Block endpoint + enforcement (blocked users never get matched/suggested again)

- ☐ Report endpoint (profile, message, or photo)

- ☐ Minimal admin view: list of reports, ability to suspend an account

- ☐ Rate limiting on registration, login, and messaging endpoints

Est. time: 3–5 days Exit criteria: you can block a user and confirm they no longer appear; you can report content and see it in the admin view.

## Phase 6 — Polish, hosting, and launch readiness

Goal: it’s usable by real strangers, not just you testing on localhost.

- ☐ Deploy client/ (e.g. Vercel/Netlify), server/ (e.g. Render/Railway), chat-service/ (same, needs WebSocket support), and MongoDB (Atlas)

- ☐ HTTPS everywhere, environment secrets set properly in each host

- ☐ Terms of service + privacy policy pages (plain language, POPIA-aware)

- ☐ Error states, empty states, loading states pass — not just the happy path

- ☐ Mobile responsiveness pass on real devices

- ☐ Basic analytics (signups, matches made, reveals completed) — just enough to know if it’s working

Est. time: 1–1.5 weeks Exit criteria: a friend outside your dev environment can sign up on their phone and go through the full flow without you helping them.

## Suggested order of attack

Phases 0 → 1 → 2 → 3 → 4 are strictly sequential — each depends on the last. Phase 5 (safety) can start in parallel with Phase 4 once accounts and matches exist, since blocking/reporting doesn’t depend on reveal logic. Phase 6 is last by definition.

Total rough estimate: ~6–9 weeks part-time to a real, deployed MVP — longer if student email verification or hosting setup throws surprises, which is common.

## What to explicitly cut if time gets tight

- Skip building your own moderation dashboard first — a simple “flag in DB, check manually in MongoDB Compass” gets you to launch faster, upgrade to a real admin UI after.

- Skip notification emails beyond the verification email itself for v1.

- Skip the “recompute matches automatically on every profile edit” — a manual “refresh matches” button is fine for v1.